Take‑Home Task Execution Outline

This document is a reusable outline for the interview practical test: Task 1 (3D CNN + OpenPose) and Task 2 (web application as prediction engine).

0) Project framing (what you will submit)

Map every requirement to an artifact in the final ≤5 A4 pages document.

Task 1 (≤3 pages): architecture diagram + code screenshots + pipeline description + results (confusion matrix + accuracy vs epoch) + methodology for 'elderly fall from bed' with only ~10 videos.

Task 2 (≤2 pages): web app screenshots + narrative + code snippets showing load → classify → probabilities.

1) Task 1 — Data & experiment setup (KTH actions dataset)

Dataset acquisition + folder convention + train/val/test split strategy.

Video preprocessing plan (decode, resize, frame sampling, clip length, normalization).

Label mapping and evaluation protocol (metrics + confusion matrix setup).

2) Task 1 — Skeleton extraction with OpenPose (Objective 2)

Decide skeleton representation (e.g., 18/25 keypoints; x,y + confidence).

Run OpenPose on each video → per-frame keypoints.

Convert variable-length sequences into fixed-size tensors for the 3D CNN input.

Data-quality checks (missing joints, smoothing/interpolation, normalization).

3) Task 1 — 3D CNN model for recognition (Objective 1)

Define model input shape (T × J × C) and how it maps to 3D convolutions.

Build baseline 3D CNN architecture (simple, explainable, fast to train).

Training loop + hyperparameters (loss, optimizer, LR schedule, epochs).

Results capture: accuracy vs epoch plot + confusion matrix + brief error analysis.

4) Task 1 — Objective 3 write-up (no code): 'elderly falling off bed' with ~10 videos

Problem re-definition (domain shift: elderly + bed context + camera angles).

Data strategy for n=10 (labeling, augmentation, weak supervision ideas).

Training strategy (transfer learning, few-shot, fine-tuning plan).

Validation plan (how you’d measure success despite tiny data).

Risk controls (overfitting, bias, deployment failure modes).

5) Task 2 — Web application as prediction engine

Choose architecture (simple demo): upload video → run inference → return probabilities.

Implement required functions: load video + display; button triggers inference; render class probabilities.

Screenshot checklist + code snippet capture plan for the report.

6) Packaging the final 5-page document (what goes where)

Page budgeting: Task 1 (pipeline, model, results + Obj.3); Task 2 (UI screenshots + narrative).

Reproducibility notes: key commands, environment, assumptions.

7) Robustness & interview-ready extras (optional but high impact)

State limitations clearly (KTH actions ≠ falls; skeleton proxy; domain gap).

Optional small ablation (frames vs skeleton) or at least discuss it.

Runtime note + failure handling (missing joints, short clips).

Tip: Keep your final submission to ≤5 A4 pages (Task 1 ≤3 pages, Task 2 ≤2 pages).